Risk Assessment Report – Compressor Upgrade

Project: Hydrogen Compressor Upgrade

Prepared by: Mechanical Engineering Team

Date: 2026-02-12

Executive Summary

The project introduces upgraded compressor internals and monitoring systems to reduce forced outages by 30%.

Key Technical Risks

1) Rotor imbalance after installation

- Probability: Medium

- Impact: High

- Mitigation: Dynamic balancing and post-install vibration test.

2) Seal gas contamination

- Probability: High

- Impact: Medium

- Mitigation: Add filtration skid and moisture monitoring.

3) Bearing overheating

- Probability: Medium

- Impact: High

- Mitigation: Additional RTDs, alarm at 85 C, trip at 95 C.

4) Control logic mismatch during migration

- Probability: Low

- Impact: High

- Mitigation: FAT and SAT with simulation before go-live.

Compliance Notes

- Follow IEC 60034 guidance.

- Follow internal plant safety standard PS-118.

- Ensure management of change documentation is approved.

Recommendation

Proceed with implementation after completing FAT, operator training, and safety sign-off.